RELEASE NOTES

Standard Template — For Internal, QA, Product & Program Distribution

| Product Name | Arogya Sakhi — Sakhi Mobile App (field-worker Android app) |
| --- | --- |
| Release Name | Referral Lifecycle, Closure & Reopen Workflow, On-Device Risk Grading |
| Release Version | 0.0.3 (Internal / UAT build — pre-1.0; app versionName remains 0.0.1 in build.gradle.kts, not bumped per milestone) |
| Sprint Number | Milestone 4 — Referral, Closure & Reopen, On-Device Risk Grading (Week 7–8, Phase 2) |
| Build Number | Git commit 3d0b103 (branch M4-final-tasks), 1 Sep 2026, plus uncommitted fixes through 2 Sep 2026 |
| Release Date | 4 September 2026 (covers the Milestone 4 task list, 25 Aug – 4 Sep 2026) |
| Environment | Internal / UAT — not yet promoted to Production |
| Prepared By | NavaDhiti Engineering Team, for ARMMAN |
| Reviewed By | Armman Team - [ ] |
| Approved By | Armman Team - [ ] |

# 0. Table of Contents

1. Executive Summary

Purpose of This Release

Overall Release Scope

Major Highlights

Business Value Delivered

Expected Impact

2. New Features

3. Enhancements

4. Defects Fixed

5. Known Issues

6. Current Limitations

7. QA Validation Summary

8. QA Test Execution Report

9. Deployment Information

10. Dependencies

11. Risks

12. Database Changes

13. API Changes

14. Configuration Changes

15. Security Updates

16. Performance Improvements

17. Documentation Updated

18. Open Items (Action Tracker)

19. Release Acceptance / Sign-Off

20. Lessons Learned

What Went Well

Challenges

Improvement Opportunities

Action Items for Next Sprint

21. Release Metrics Dashboard

22. Release Readiness Checklist

# 1. Executive Summary

## Purpose of This Release

This build delivers Milestone 4 of the Sakhi field-worker journey: referral creation, lifecycle tracking and follow-up with photo evidence capture, the closure and reopen workflow, on-device GoRules risk grading for ANC and Infant visits, enrolment-time high-risk visit generation, and 9 field-reported defect fixes on the enrolment and visit forms surfaced during manual QA of the Milestone 3 build.

## Overall Release Scope

In scope: end-to-end referral creation and lifecycle (one-referral-per-visit, 7-day valid-till window, Standard→Accompanied conversion, status chips), the schema-driven Referral Follow-up form with photo evidence upload, the Closure & Reopen workflow (mother/child closure triggers, PP5 forced closure, reopen eligibility + outcome polling, lapse-on-closure sweep, CCV extension routing), on-device GoRules risk grading for ANC/Infant visits with real-time field highlighting, enrolment-time high-risk visit auto-generation, and the 9 defect fixes in Section 4. Out of scope: the Notification/Escalation engine, LMP-edit approval/rejection outcomes, and referral supervisor-approval on the Sakhi-app side — all backend-blocked, see Section 5.

## Major Highlights

- Referral creation is now fully schema-driven against GET /forms/REFERRAL_VISIT, with one-referral-per-visit enforcement, a 7-day valid-till window, and Standard→Accompanied conversion.

- Referral Follow-up moved onto the same generic ad-hoc form pipeline used by Closure and Reopen, with photo evidence capture (case paper, further investigation) uploaded through a 3-step presigned S3 flow.

- The Closure & Reopen workflow is functionally complete for everything not backend-blocked: mother/child closure triggers, PP5 forced closure, reopen eligibility gating with automatic outcome polling, and a client-side lapse-on-closure sweep.

- GoRules risk-grading packs (ANC and Infant) now run on-device during form fill, in addition to Milestone 3's on-device scheduling packs.

- A baseline high-risk finding at enrolment (e.g. Sickle Cell Disease) now correctly auto-generates the ANC-HR1 visit — previously the risk badge showed but no visit was ever scheduled.

- 9 field-reported defects fixed this cycle, including a critical release-build regression (BUG-27) that was silently zeroing out visit-schedule generation.

## Business Value Delivered

Sakhis can now create, track and follow up on referrals end-to-end with photo evidence, and the closure/reopen journey no longer requires a reinstall or manual cache clear to reflect a supervisor's decision. High-risk beneficiaries identified at enrolment are no longer silently dropped from the visit schedule.

## Expected Impact

Fewer high-risk beneficiaries missing their first scheduled visit; a complete, evidence-backed referral trail for supervisors and ARMMAN reporting; and a closure/reopen experience that reflects backend decisions immediately instead of requiring a workaround.

# 2. New Features

RTM references below are sourced from the Milestone 4 CR docs (SRS/FR clause references, or the CR number where no SRS clause applies); a trailing † marks a reference the mobile team's incomplete SRS PDF copy could not independently verify.

| Feature ID | Feature Name | Description | RTM | Status |
| --- | --- | --- | --- | --- |
| FEA-15 | On-device GoRules risk grading (ANC & Infant visits) | Clinical risk-grading GoRules packs now run fully on-device during form fill, surfacing high-risk conditions in real time; server-side re-evaluation after sync remains authoritative. | FR-S-3.x, CR-034 follow-on | Delivered |
| FEA-16 | Referral creation & lifecycle | Schema-driven referral capture, one-referral-per-visit enforcement, status lifecycle (Pending Follow-up / Completed / Lapsed), 7-day valid-till window, Standard→Accompanied conversion. | FR-S-6.x, CR-Referral-01 | Delivered |
| FEA-17 | Referral Follow-up with evidence media | Schema-driven Referral Follow-up form (~26 fields) with case-paper and further-investigation photo capture via a 3-step presigned S3 upload, offline queue + sync. | SRS #21–#23 †, CR-Referral-02 | Delivered |
| FEA-18 | Closure & Reopen workflow | Mother/child closure triggers, PP5 forced-closure flow, reopen eligibility gating + automatic outcome polling, client-side lapse-on-closure sweep, CCV closure/extension routing. | CR-Closure-01–04 | Delivered |
| FEA-19 | Enrolment-time high-risk visit generation | A baseline HIGH-risk finding at mother enrolment now auto-generates the ANC-HR1 visit, closing a gap where the finding was tagged but no visit was scheduled. | FR-S-3.4 | Delivered |
| FEA-20 | Contextual health education (“Learn More”) | Real-time and post-submission health-education hints wired to the backend's confirmed content contract. | CR-M3-06 | Delivered |

# 3. Enhancements

Multi-level hidden-field reset now iterates to a fixed point instead of a single pass, so a field hidden as a knock-on effect of another field being hidden also clears its stale answer and error state (Mother Registration form and the Referral capture step).

Beneficiary name display now applies proper title-casing (e.g. “SUNITA SHARMA” → “Sunita Sharma”) on card/list views — display-only, never applied before persisting or submitting.

Referral capture and Referral Follow-up fields now render through the same generic schema-driven engine used by every other form in the app — no hand-built field lists remain for referrals.

# 4. Defects Fixed

Bug IDs continue numbering from the Milestone 3 release notes (BUG-01–20).

| Bug ID | Severity | Description | Root Cause | Resolution Summary | Module | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-21 | High | LMP date picker greyed out for ~30 days around today, blocking valid entry | The >30-day recency rule was enforced as a calendar ceiling instead of a post-pick validation | Calendar max reset to today; the recency rule now flags after pick instead of blocking selection | Enrolment Form | Fixed |
| BUG-22 | High | ANC-1 completed date accepted future dates | Calendar max literally read “+5 days after registration” instead of the spec's “no post-today date” rule | Calendar max and the violation check both capped to registration date | Visit Form | Fixed |
| BUG-23 | Medium | 3 Health History multiselect fields allowed “None/No” to be selected together with other options | Fields were missing from the app's multiselect exclusivity map | Long-term medicines, substance use and delivery-complications fields added to the exclusivity map | Enrolment Form | Fixed |
| BUG-24 | Medium | PP1 reopened as a blank form after an out-of-sequence child registration | PP1 schedule lookup didn't exclude COMPLETED rows; session step-advance didn't check whether PP1 was already submitted | Both lookups now exclude a COMPLETED PP1; step-advance resolves the true next step (PP1/NN/DONE) | Delivery Event Session | Fixed |
| BUG-25 | High | Enrolment-time high-risk conditions (e.g. Sickle Cell Disease) never generated a High Risk visit | No code path connected a baseline HIGH finding to an actual visit-schedule row | New baseline-HR visit generator wired from the enrolment schedule trigger | Enrolment / Scheduling | Fixed |
| BUG-26 | Medium | Home dashboard notification stack hid the dashboard cards when ~11+ notifications were active | Unbounded notification list claimed the full screen height ahead of the weighted dashboard box | Notification stack capped to 240dp and converted to a scrolling list | Home Dashboard | Fixed |
| BUG-27 | Critical | Release-build (R8) silently generated zero visit schedules for GoRules-driven enrolments | ProGuard had no keep rule for io.gorules.**; R8-renamed JNI classes threw a java.lang.Error that slipped past exception handling | io.gorules keep rules added; GoRules schedule flag kept off pending a re-verified release-build test (Section 11) | Scheduling Engine | Fixed — flag re-enable pending device verification |
| BUG-28 | Medium | On-device risk grading silently failed in release builds | Missing ProGuard keep rule for com.sun.jna, used by the native rule-evaluation library | Keep rule added for com.sun.jna | Risk Grading | Fixed |
| BUG-29 | Low | Stillborn twin misaligned the next live twin's prefilled data on the Delivery/PP/Neonatal form | Twin-indexing logic didn't account for a stillborn entry when prefilling the next twin | Twin-index resolution corrected | Delivery Form | Fixed |

# 5. Known Issues

| Issue ID | Description | Impact | Workaround | Severity | Owner | Expected Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| ISS-07 | ANC_VISIT form: USG follow-up fields and IFA non-consumption reason don't show/hide correctly | Sakhi may see fields that should be hidden, or miss a mandatory reason field | None | Medium | ARMMAN Backend | Pending backend admin-endpoint schema fix (CR-045 filed, root cause confirmed against live schema) |
| ISS-08 | Visit Tracker shows 0 open visits for a beneficiary with a visit scheduled today | Pada-level counts under-report until aggregation/timing is resolved | Manual Data Upload, then re-check after sync completes | Medium | ARMMAN Backend | Pending backend investigation (CR-046 filed) |
| ISS-09 | Referral: 6 metadata fields captured in the UI are not submitted to POST /referrals | Backend referral record is incomplete relative to what the Sakhi actually entered | None | Medium | ARMMAN Backend | Backend ask open (CR-Referral-01) |
| ISS-10 | Referral supervisor-approval has no Sakhi-app-side submission path | Approval workflow cannot be completed from the Sakhi app | Supervisor app / backend console only | Medium | ARMMAN Backend | Contract not yet confirmed for this app's side |
| ISS-11 | CCV-HR extension visit window is shown to the Sakhi but not persisted as a schedule row | Extension visit does not appear on subsequent Visit Tracker/dashboard views | Sakhi is shown the window dates via a one-time toast at submission | Low–Medium | ARMMAN Backend | Candidate CR-Closure-05, not yet scheduled |
| ISS-12 | LMP date-edit lock only gates on the sonography-report Yes/No answer, not on the image actually being captured | A Sakhi can submit a corrected LMP date without having captured the supporting image | None | Medium | Mobile dev | Not started — needs the lock to key off image-capture state |
| ISS-13 | GoRules visit-scheduling flag (FEA-09) is off in this build pending a re-verified release build | Visit schedules generate via the pre-GoRules path, not the versioned rule packs, until re-enabled | None — legacy path is functionally correct | Medium | Mobile dev | Re-verify on a physical release-build device, then re-enable (BUG-27) |
| ISS-06 | Access tokens issued by auth-service carry no exp claim (carried from Milestone 3) | Sessions persist indefinitely until explicit logout | Manual logout available | Medium | ARMMAN Backend / Product | Still pending an explicit product decision |

Carry-forward note: ISS-01–03 (Milestone 2) and ISS-04/05 (Milestone 3) are resolved; ISS-06 carries forward, open.

# 6. Current Limitations

| Limitation | Business Impact | Affected Users | Future Release Plan | Mitigation |
| --- | --- | --- | --- | --- |
| Notification/Escalation engine — no code exists in-app; blocked on the complete SRS Notification section and a backend job-runner service | Sakhis get no missed-visit/HR/referral-overdue/EDD/sync-delay alerts | All Sakhis | Scoped for Milestone 6/7 pending the complete SRS | None — flagged to product/backend |
| On-device risk grading is not authoritative for first-instance/no-improvement logic (defaults to empty history) | A recurring high-risk finding may not be flagged as recurring on-device | All Sakhis | Needs an on-device visit/risk history scan, not yet built | Server-side evaluation after sync remains the source of truth |
| Referral Follow-up's 7-day compliance window has no banner on the new schema-driven form screen | Sakhi has no in-form reminder of the window (server-side enforcement is unaffected) | All Sakhis | Not yet raised with product | None |
| Reopen beneficiary-list tabs are one-directional only | A reopened beneficiary may not immediately reflect across every list view | All Sakhis | Not yet scheduled | Profile screen itself refreshes correctly via outcome polling |
| No Compose UI / instrumented test harness | UI regressions on Referral, Closure/Reopen and Risk-Grading screens rely on manual QA only | QA / Engineering | Standing tech-debt item, not yet scheduled | Manual QA pass before each release; 1,882 JVM unit tests cover ViewModel/repository logic |

# 7. QA Validation Summary

Testing Scope: Referral creation/lifecycle/follow-up + evidence upload, Closure & Reopen workflow, on-device GoRules risk grading (ANC/Infant), enrolment-time HR visit generation, and the 9 defect fixes in Section 4.

Regression Testing Status: Automated — 1,882 JVM unit tests passing (3 skipped, gated behind the currently-off GoRules schedule flag) on commit 3d0b103 (1 Sep 2026); assembleDebug and assembleRelease both clean.

Smoke Testing Status: Completed — build-level smoke (assembleDebug/assembleRelease) clean as of 1 Sep 2026; login → dashboard → referral → closure/reopen flows manually smoke-checked during development.

Functional Testing Status: Manual on-device test-case suite drafted for Referral Follow-up (9 cases) and Closure/Reopen (9 cases) — execution against a build is still pending, not yet run.

Integration Testing Status: Partial — referral, closure, reopen and evidence-upload endpoints verified individually against a live/ngrok-tunnelled dev backend during development; no dedicated end-to-end integration pass run yet.

Performance Testing Status: Not conducted this cycle — same as Milestone 3.

Security Testing Status: Not conducted this cycle beyond the ProGuard keep-rule fixes (BUG-27, BUG-28); ISS-06 (token expiry) remains open from Milestone 3.

Accessibility Testing Status: Not conducted this cycle.

UI/UX Testing Status: Manual visual review only; no dedicated UI/UX test pass scheduled this cycle.

Overall QA Recommendation: Automated regression is strong (1,882/1,885 unit tests passing) and the build compiles clean in both debug and release. The 18-case manual test suite should be executed before this build is promoted past internal/UAT — recommended as the immediate next step, alongside re-verifying the GoRules release-build fix (BUG-27) on a physical device.

# 8. QA Test Execution Report

18 manual test cases are drafted for this milestone (Referral Follow-up + Closure/Reopen) — see the companion “CR-Referral-02 and CR-Closure-04 Manual Test Cases” doc; none have been executed against a build yet.

| Total Test Cases | Executed | Passed | Failed | Blocked | Pass % | Completion Date |
| --- | --- | --- | --- | --- | --- | --- |
| 18 | 0 (0%) | — | — | — | Not yet executed | Execution scheduled before UAT promotion |

Automated unit tests: 1,882 passed / 3 skipped / 1,885 total (JVM, ./gradlew testDebugUnitTest, commit 3d0b103, 1 Sep 2026) — this milestone's regression backbone. The Milestone 3 release notes separately recorded ~1,201 JVM unit tests (5 Aug 2026) as the prior baseline; this cycle's 1,882-test run supersedes it.

# 9. Deployment Information

Deployment Window: Not yet scheduled — build is Internal/UAT only; branch M4-final-tasks not yet merged to develop.

Deployment Duration: N/A — no production deployment this cycle.

Downtime Required: No production downtime. All schema changes this milestone are client-side Room (SQLCipher) migrations (v13→v21), additive only, applied automatically on app update.

Rollback Plan: Reinstall the previous APK build. Room migrations are additive-only, so no destructive schema rollback is needed.

Rollback Criteria: Any regression in visit-schedule generation (per BUG-27's root cause) or a build that fails assembleRelease.

Deployment Owner: Bharath (Mobile App / Frontend, Project Lead)

Deployment Checklist Status: See Section 22 — Release Readiness Checklist.

Per standing installation notes: first login requires internet connectivity; subsequent logins work offline.

# 10. Dependencies

External Dependencies: ARMMAN backend on the referral supervisor-approval contract (ISS-10), the 6 unsent referral metadata fields (ISS-09), the complete SRS Notification/Escalation section, and CCV-HR extension persistence (ISS-11).

Internal Dependencies: Local Android SDK / JDK / Gradle environment — resolved this cycle (assembleDebug/assembleRelease both verified clean, 1 Sep 2026).

Third-Party Integrations: GoRules rules engine — now also runs risk-grading packs (ANC/Infant) on-device this milestone, in addition to Milestone 3's scheduling packs; native linkage requires the io.gorules / com.sun.jna ProGuard keep rules added this cycle (BUG-27, BUG-28).

API Dependencies: POST /referrals, POST /referrals/{id}/follow-up, POST /media/upload-url, POST /media, POST /risk-assessments, GET/POST /closures, GET/POST /reopen-requests, POST /visit-schedules/{beneficiaryId}/lapse-open, GET /forms/REFERRAL_FOLLOWUP_VISIT/active-version, PATCH /beneficiaries/{id}/phase.

Infrastructure Dependencies: AWS ap-south-1 only, per the confirmed data-residency decision (DPDP Act 2023) — unchanged this cycle.

# 11. Risks

| Risk | Likelihood | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| GoRules visit-scheduling flag is off pending release-build re-verification (BUG-27) | Medium | High | io.gorules keep rules added; re-verify on a physical release build before re-enabling | Mobile dev (bharath) | Open |
| On-device risk grading is not authoritative for first-instance/no-improvement logic | Low | Medium | Server-side re-evaluation after sync remains source of truth; documented in code | Mobile dev | Accepted, documented |
| Referral data reaching the backend is incomplete (6 metadata fields, supervisor approval) | Medium | Medium | Backend ask open; app already captures/caches all fields locally, ready to submit once accepted | ARMMAN Backend | Open |

# 12. Database Changes

Schema Changes: Client-side only this milestone — Room (SQLCipher) v13→v21: referral_links, risk_assessments, risk_flags, enrollment_risk_baselines, ad-hoc-form summary and referral-evidence-media tables, all additive.

Stored Procedures: None — the mobile app does not own stored procedures; server-side unchanged this cycle.

Views: None.

Migration Scripts: 8 Room migrations (MIGRATION_13_14 through MIGRATION_20_21), all additive, all registered in DatabaseModule; no existing table rewritten.

Data Fixes: None identified this cycle.

Rollback Script Availability: Not required — every migration this cycle is additive; reinstalling the previous APK is sufficient rollback.

# 13. API Changes

New APIs (consumed): POST /referrals, POST /referrals/{id}/follow-up, POST /media/upload-url, POST /media, POST /risk-assessments, GET/POST /closures, GET/POST /reopen-requests, POST /visit-schedules/{beneficiaryId}/lapse-open, GET /forms/REFERRAL_FOLLOWUP_VISIT/active-version.

Modified APIs: The visit-form submission response gained optional closureDeferredForExtension / extensionVisit fields, populated only on the last CCV_VISIT submission.

Deprecated APIs: None identified this cycle.

Authentication Changes: None this cycle; ISS-06 (no exp claim on access tokens) carried forward from Milestone 3, unresolved.

Backward Compatibility: All consumed API additions are additive/optional fields — no breaking change to existing endpoints.

Swagger / OpenAPI Documentation Link: Not published to the mobile team this cycle — contracts confirmed via written backend responses in the CR docs (Section 17).

# 14. Configuration Changes

Application Configuration: Environment-configurable rule-set IDs added for the GoRules risk/schedule packs.

Environment Variables: None app-owned this cycle.

Secrets: None this cycle.

Feature Flags: GoRules visit-scheduling flag kept OFF pending release-build re-verification (Sections 5 and 11); GoRules risk-grading (ANC/Infant) is not flag-gated and is live in this build.

Infrastructure Configuration: None app-owned this cycle.

# 15. Security Updates

Security Fixes: io.gorules and com.sun.jna ProGuard keep rules added, closing two silent-failure paths in release builds (BUG-27, BUG-28).

Vulnerability Fixes: None specific to this release.

Security Patches: None this cycle.

Compliance Updates: No change — data residency remains AWS ap-south-1 only per the DPDP Act 2023 decision.

Known Security Risks: ISS-06 (indefinite session lifetime, no token exp claim) carried forward from Milestone 3, still open, pending an explicit ARMMAN product decision.

# 16. Performance Improvements

No formal performance benchmarking was carried out this cycle. On-device GoRules risk-grading packs run inline during form fill; no performance regression was reported during manual development QA.

# 17. Documentation Updated

- This release note (Milestone 4).

- CR project docs updated: CR-Referral-01/02, CR-Closure-01–04, CR-Notification-Escalation Engine (gap analysis, backend contract answers, backend prompt), CR-LMP-Reopen-Referral-Audit, CR-M3-05, CR-M3-06.

- Release notes (cumulative, prior version) — Milestone 3, dated 21 August 2026 — this document supersedes it on the points listed in Sections 2–6.

- User Guide — Not updated this cycle; no Sakhi-facing UI change requires a user-guide update beyond what's already documented.

- Technical / Architecture Documentation — docs/context/delivery-log.md and the CR docs above updated; docs/ARCHITECTURE.md and docs/claude-context.md unchanged this cycle, still current.

- API Documentation — Not published to the mobile team; contracts confirmed via written backend responses captured in the CR docs above.

- Training Material — Not updated this cycle.

- Knowledge Base Articles — Not updated this cycle; CR-045/CR-046 backend requests filed (Section 18) for the two open known-issue investigations.

# 18. Open Items (Action Tracker)

| Action | Owner | Due Date | Status | Remarks |
| --- | --- | --- | --- | --- |
| Re-verify the io.gorules/ProGuard release-build fix on a physical device, then re-enable the GoRules schedule flag | Mobile dev (bharath) | Next release | Open | Blocking item for FEA-09 to run in release builds |
| Execute the 18-case manual test suite (Referral Follow-up + Closure/Reopen) | Mobile dev / QA | Before UAT promotion | Open | Spec drafted, not yet run |
| Confirm referral supervisor-approval contract for the Sakhi-app side | ARMMAN Backend | Not yet scheduled | Open | Blocks ISS-10 |
| Submit the 6 outstanding referral metadata fields to POST /referrals | ARMMAN Backend | Not yet scheduled | Open | Blocks ISS-09; app-side capture already complete |
| Fix ANC_VISIT visibleWhen gaps (CR-045) via the admin schema endpoint | ARMMAN Backend | Not yet scheduled | Open | Root cause confirmed against live schema |
| Investigate Visit Tracker pada-summary aggregation (CR-046) | ARMMAN Backend | Not yet scheduled | Open | Traced to a backend aggregation/date-boundary issue |
| Gate the LMP date-edit lock on actual sonography-image capture (ISS-12) | Mobile dev | Not yet scheduled | Open | Client-side fix, not started |
| Deliver the complete SRS Notification/Escalation section and stand up the notification-escalation-service | ARMMAN Backend / Product | Not yet scheduled | Open | Blocks the entire Notification/Escalation engine |

# 19. Release Acceptance / Sign-Off

| Role | Name / Signature | Date |
| --- | --- | --- |
| Product Manager | Pending | — |
| QA Lead | Pending | — |
| Project Manager | Pending | — |
| Architect | Pending | — |

# 20. Lessons Learned

## What Went Well

- The schema-driven ad-hoc form pipeline built for earlier CRs (Referral, Closure, Reopen) meant Referral Follow-up could be re-pointed onto the real backend schema mid-cycle without a second bespoke build.

- The GoRules seam from Milestone 2/3 extended cleanly from scheduling to risk grading, without a client rewrite.

## Challenges

- R8/ProGuard silently swallowed a native-linkage error in release builds, disabling GoRules scheduling for every release-build enrolment until traced (BUG-27) — debug builds were unaffected, so it survived earlier testing.

- The backend's authoritative Referral Follow-up schema differed from what was originally scoped, requiring a same-cycle architecture switch from a bespoke screen to the generic dynamic-form pipeline.

- Gradle/network access was unavailable in several development sessions this cycle, delaying local build verification until later sessions confirmed a clean assembleDebug/assembleRelease.

## Improvement Opportunities

- Add an automated release-build (R8) smoke test to CI so native-linkage regressions like BUG-27 are caught before manual QA.

- Get the complete SRS PDF (Notification/Escalation/Referral/Incentive sections) from product/backend before scoping the next CR that depends on it.

## Action Items for Next Sprint

- Re-enable the GoRules schedule flag once the release-build fix is device-verified.

- Execute the 18-case manual test suite before UAT promotion.

- Scope the Notification/Escalation engine once the complete SRS lands.

- Stand up a Compose UI/instrumented test harness (standing tech-debt item).

# 21. Release Metrics Dashboard

Status indicators: Green = On Track, Amber = Attention Needed, Red = At Risk.

| Metric | Value | Target | RAG Status |
| --- | --- | --- | --- |
| Total Features Delivered | 6 (Section 2) | Completed | Green |
| Total Enhancements | 3 (Section 3) | Completed | Green |
| Total Bugs Fixed | 9 (Section 4) | Completed | Green |
| Known Issues (open) | 8 (Section 5: ISS-06–13) | Tracked | Amber |
| Automated Unit Test Pass Rate | 99.8% (1,882/1,885, 3 skipped) | ≥95% | Green |
| Manual Test Case Execution | 0% (0/18 executed — drafted, pending) | 100% before UAT promotion | Red |
| Deployment Status | Not yet deployed beyond dev/Internal | Completed | Amber |
| Production Readiness | Not ready — Notification/Escalation, referral supervisor-approval, and manual QA execution all outstanding | Completed | Red |

# 22. Release Readiness Checklist

| Checklist Item | Yes / No | Remarks |
| --- | --- | --- |
| Code Review Completed | Partial | Self-reviewed line-by-line across all touched files this cycle; formal peer review not yet logged |
| Peer Review Completed | No | Not yet scheduled |
| Unit Testing Completed | Yes | 1,882/1,885 JVM unit tests passing (3 skipped, flag-gated) |
| Integration Testing Completed | Partial | Individual endpoints verified against dev backend; no dedicated end-to-end pass |
| Regression Testing Completed | Yes | Full JVM suite green on assembleDebug/assembleRelease |
| Security Review Completed | Partial | ProGuard keep-rule fixes applied (BUG-27/28); no formal security review logged |
| Performance Testing Completed | No | Not part of this cycle |
| UI/UX Testing Completed | No | Manual visual review only |
| Documentation Updated | Yes | This release note + all CR project docs (Section 17) |
| Rollback Plan Ready | Yes | APK reinstall; all schema changes additive |
| Deployment Approved | No | Pending sign-off (Section 19) |
| Stakeholder Approval Received | No | Pending sign-off (Section 19) |
| Production Ready | No | Recommended for internal dev/UAT only — see Section 21 |

Prepared by the NavaDhiti engineering team for ARMMAN. For clarifications or to request a specific build, please contact the project lead.