TEST CASE SUITE SUMMARY

Milestone 4 — Referrals, Supervisor Workflows, Notifications, Incentives (Weeks 7–8)

# 0. Table of Contents

1. Test Summary Overview & Verification Method

2. Test Cases — Offline High-Risk Rule Evaluation & Real-Time Field Highlighting

3. Test Cases — risk_assessments / risk_flags Local Persistence

4. Test Cases — Contextual Health Education & "Learn More"

5. Test Cases — Referral Creation & One-Referral-Per-Visit Rule

6. Test Cases — Referral Follow-Up Form & Evidence Media

7. Test Cases — Notification & Escalation Banner

8. Test Cases — Closure & Reopen Workflows

9. Cross-Cutting / Regression

10. Known Gaps — Not Verifiable This Cycle

11. Sign-Off

# 1. Test Summary Overview & Verification Method

| Product Name | Arogya Sakhi — Sakhi Mobile App (field-worker Android app) |
| --- | --- |
| Milestone | Milestone 4 — Referrals, Supervisor Workflows, Notifications, Incentives (Weeks 7–8), September 2026 |
| Scope Covered | Mobile app (frontend) items owned by Bharath: HR real-time evaluation/highlighting, risk_assessments/risk_flags persistence, health education & Learn More, referral creation, referral follow-up + evidence media, notification/escalation banner, closure & reopen workflows |
| Verification Method | Source-code verification: each scenario below was traced against the actual implementation in the sakhi-mobile-app repository (Kotlin source, Room entities/DAOs, API contracts, existing unit tests) and cross-checked against the engineering team’s own dated gap-analysis/RTM docs for this sprint. This is NOT a live on-device or automated (‘./gradlew test’) execution — the Gradle wrapper cannot reach the network to download its distribution in this environment (confirmed directly), and no Android device/emulator is available here. On-device manual QA is still owed and should be run by Bharath before release sign-off. |
| Test Cycle | 31 Aug 2026 – 04 Sep 2026 (code-level verification pass) |
| Prepared By | Claude (code-level verification), for review by Bharath |
| Reviewed By | Bharath — [ ] |

Every scenario marked "Verified — Pass" below was confirmed by reading the actual code path end to end (the relevant ViewModel/Repository/DAO/API files) and, where one exists, the accompanying unit test — not assumed from documentation alone. Nothing is marked Pass on the strength of a plan, a ticket, or a doc’s own claim without matching code. Scenarios that are unbuilt, backend-blocked, or have a known unresolved bug are kept out of the Pass list entirely and are listed instead in Section 10, exactly as found — this summary does not report a false pass anywhere.

| Metric | Value |
| --- | --- |
| Bharath-owned M4 scope items (xlsx tracker) | ~55 subtasks across 7 feature areas |
| Scenarios Verified — Pass (code-level) | 27 |
| Scenarios listed as Known Gaps / Not Verifiable This Cycle | 16 (Section 10) |
| Automated/on-device execution this cycle | 0 — network-blocked Gradle wrapper; no device in this environment |
| Verification Status | Code-level pass complete — on-device QA still owed |

# 2. Test Cases — Offline High-Risk Rule Evaluation & Real-Time Field Highlighting

Code: DynamicVisitFormViewModel.evaluateGoRulesRisk / recheckGoRulesRisk, GoRulesRiskAdapter, RemoteRuleSetRepository. Covers CR-M3-05 (subtasks .3–.8).

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-02-01 | Fill an ANC visit form field-by-field and enter an HR-triggering value (e.g. high BP). | The field highlights immediately, color-coded by grade — not gated on reaching the Summary tab. | High | Code-Verified | Verified — Pass |
| TC-M4-02-02 | Enter a value that trips a critical danger sign on the ANC form. | The existing Immediate Urgency banner (form-blocking) still fires — the highlight does not replace it. | High | Code-Verified | Verified — Pass |
| TC-M4-02-03 | Repeat real-time HR evaluation on Neonatal, Infant, INC and CCV visit forms. | Same live per-field highlight behavior as the ANC form, via the same evaluator wiring. | High | Code-Verified | Verified — Pass |
| TC-M4-02-04 | Fill a visit form with the device in airplane mode. | GoRules evaluation runs fully on-device against the cached rule pack; no network call is required. | High | Code-Verified | Verified — Pass |
| TC-M4-02-05 | Submit a visit that produced one or more HR findings. | A single consolidated visit-level risk result is attached to the visit payload and sent via the visit submission flow. | Critical | Code-Verified | Verified — Pass |

# 3. Test Cases — risk_assessments / risk_flags Local Persistence

Code: RiskAssessmentEntity, RiskFlagEntity, RiskAssessmentDao (Room), VisitFormSubmissionCoordinator.cacheRiskAssessment.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-03-01 | Submit a visit that receives a real-time risk grading from POST /risk-assessments. | One risk_assessments row is cached locally (localScheduleUuid, serverAssessmentId, overallRiskCategory, hrDetectedFlag, evaluatedAt). | High | Code-Verified | Verified — Pass |
| TC-M4-03-02 | Same submission, with multiple graded conditions returned. | One risk_flags row is persisted per evaluated condition, including NORMAL grades — not filtered to abnormal-only. | High | Code-Verified | Verified — Pass |
| TC-M4-03-03 | A risk-assessment call is retried (e.g. after a transient failure) for the same visit. | The assessment and its flag rows are replaced atomically in one transaction — no duplicate flag rows. | High | Code-Verified | Verified — Pass |

# 4. Test Cases — Contextual Health Education & "Learn More"

Code: HealthEducationApi.kt, RemoteHealthEducationRepository, ui/healtheducation. Covers CR-M3-06.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-04-01 | A form field maps to a condition with no final ARMMAN content yet. | The seeded "Coming soon" placeholder is shown and does not block visit submission. | Medium | Code-Verified | Verified — Pass |
| TC-M4-04-02 | Submit a visit that triggers a health-education message. | A post-submission Health Education screen is shown before the Referral screen, matching the PRD sequence. | Medium | Code-Verified | Verified — Pass |

# 5. Test Cases — Referral Creation & One-Referral-Per-Visit Rule

Code: VisitFormSubmissionCoordinator.maybeCreateReferral, ReferralCaptureStep, RemoteReferralRepository. Covers CR-Referral-01.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-05-01 | Submit a visit where more than one graded condition has isReferralTrigger = true. | Exactly one referral is created for the visit, covering every triggering condition — not one per condition. | Critical | Code-Verified | Verified — Pass |
| TC-M4-05-02 | Open the in-visit Referral capture step. | Fields are fetched live from GET /forms/REFERRAL_VISIT/active-version and rendered through the same schema-driven renderer every other form uses. | High | Code-Verified | Verified — Pass |
| TC-M4-05-03 | Select a facility type such as "Private clinic" that isn’t one of the backend’s 6 accepted values. | The app maps it to a valid FacilityType value before submitting; referral creation succeeds (no more IllegalStateException crash). | High | Code-Verified | Verified — Pass |
| TC-M4-05-04 | Submit a visit for a beneficiary who already has a referral for that visitId. | The duplicate create is idempotent — the existing referral is returned and treated as success, not an error. | Medium | Code-Verified | Verified — Pass |
| TC-M4-05-05 | Open a Referral Follow-up form for a referral created after the latest fix. | "Referral visit name" autopopulates from the parent referral instead of showing a fresh, wrongly auto-numbered value. | Medium | Code-Verified | Verified — Pass |
| TC-M4-05-06 | A referral’s facilityType/create call fails. | The failure never blocks the underlying visit submission — it stays a successful visit either way. | Medium | Code-Verified | Verified — Pass |

# 6. Test Cases — Referral Follow-Up Form & Evidence Media

Code: AdHocFormScreen/AdHocFormViewModel (formCode=REFERRAL_FOLLOWUP_VISIT), ReferralEvidenceSyncExecutor. Covers CR-Referral-02.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-06-01 | Open a beneficiary with a pending referral follow-up. | The full ~26-field schema-driven Referral Follow-up form opens (tabs + Summary review) — not the old bespoke screen. | High | Code-Verified | Verified — Pass |
| TC-M4-06-02 | Answer "Did beneficiary visit any health facility?" with No. | The not-visited reason field and the accompany/convert offer appear, per the schema’s own branching. | High | Code-Verified | Verified — Pass |
| TC-M4-06-03 | Capture the case-paper / investigation-report photo. | Live-camera-only capture opens (no gallery access) — same FileProvider pattern as every other image field in the app. | High | Code-Verified | Verified — Pass |
| TC-M4-06-04 | Fill and submit a follow-up form with the device offline. | The submission and its media queue locally and sync automatically on the next Data Upload. | High | Code-Verified | Verified — Pass |

# 7. Test Cases — Notification & Escalation Banner

Code: NotificationBanner.kt, NotificationRepository/RemoteNotificationRepository, NotificationApi.kt. Covers CR-Notification-Escalation Engine.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-07-01 | Load the Home dashboard with active notifications from GET /notifications. | Notifications render stacked, most-urgent first, each independently dismissible with the X button. | High | Code-Verified | Verified — Pass |
| TC-M4-07-02 | A REFERRAL_INCOMPLETE_UPDATE notification with a "Fill Referral Form" CTA arrives. | Tapping the CTA navigates using the resolved referral id (not a raw beneficiary id) to the right screen. | Medium | Code-Verified | Verified — Pass |

# 8. Test Cases — Closure & Reopen Workflows

Code: ClosureRepository/RemoteClosureRepository, ReopenRepository/RemoteReopenRepository, BeneficiaryProfileViewModel. Covers CR-Closure-01/02/03/04.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-08-01 | Submit the Mother Closure form for each of the 6 mapped reasons (miscarriage, abortion, maternal death, migration, PP5 completion, withdrawal). | A closure record is created with the correctly mapped reason for every case. | High | Code-Verified | Verified — Pass |
| TC-M4-08-02 | Submit a PP5 visit. | The Closure form opens in the same session and must be completed before she can exit. | High | Code-Verified | Verified — Pass |
| TC-M4-08-03 | Submit a mother or child Closure form successfully. | All remaining GENERATED/OPEN visits automatically transition to CANCELLED (lapsed) on submission. | High | Code-Verified | Verified — Pass |
| TC-M4-08-04 | Force the closure submission to fail (e.g. network drops mid-submit). | Open visits remain untouched — only a successful closure lapses them. | High | Code-Verified | Verified — Pass |
| TC-M4-08-05 | Submit the last CCV visit with no HR detected at that visit. | The app forces navigation into the Child Closure form; she cannot exit without submitting it. | High | Code-Verified | Verified — Pass |
| TC-M4-08-06 | Attempt to reopen a beneficiary closed for Maternal Death, Infant/Child Death, Miscarriage or Abortion. | The Reopen button is correctly hidden — those closure reasons are not reopen-eligible. | High | Code-Verified | Verified — Pass |
| TC-M4-08-07 | A Sakhi’s Reopen request is approved by the Supervisor. | Beneficiary status flips to ACTIVE automatically the next time her profile is opened — no reinstall or cache-clear needed. | High | Code-Verified | Verified — Pass |

# 9. Cross-Cutting / Regression

Files touched by M4 work were reviewed for blast radius against M1–M3 flows (login, visit scheduling, visit submission, dashboard). Changes are scoped tightly to the referral/closure/notification/risk-persistence modules listed above; no shared/core file (auth, sync engine, database module version aside from the additive migrations these features own) was altered in a way that changes existing behavior.

| TC ID | Test Scenario | Expected Result | Priority | Verification Status | Result |
| --- | --- | --- | --- | --- | --- |
| TC-M4-REG-01 | Exercise login, ANC/Infant visit scheduling, visit submission and dashboard load after the M4 changes. | No behavior change versus the Milestone 3 baseline — M4 additions are additive (new tables, new screens, new optional fields). | Medium | Code-Verified | Verified — Pass |

# 10. Known Gaps — Not Verifiable This Cycle

Listed here rather than marked Pass, because the code shows them as unbuilt, backend-blocked, or carrying a confirmed open defect — including them as passing would be a false result. Each is sourced directly from the code or from the engineering team’s own dated CR docs, not assumed.

| Area | Why It’s Excluded From the Pass List |
| --- | --- |
| HR real-time highlighting — Postpartum (PP1–PP5) | No risk-grading rule pack exists yet for postpartum visits (backend/ARMMAN threshold sheet still pending). No highlighting on PP forms today. |
| HR rule parity & performance tests (CR-M3-05.9 / .10) | A real-device regression pass (new GoRules results vs. old hardcoded thresholds) and a low-end-device performance pass are both still outstanding — cannot be verified from source alone. |
| Risk-condition summary — enrollment baseline & UI badge wiring | Baseline risk-condition summary at enrollment is computed on-read only (no persisted Room column yet); wiring persisted risk data into My Beneficiaries / Visit Tracker / Profile badges is not yet confirmed complete in the code. |
| Health education — risk-triggered content parsing | GET /beneficiaries/{id}/risk is called and parsed as a flat list, but the real backend response is nested (data.assessments[].flags[]). This is a confirmed, unresolved parsing-shape bug — the risk-triggered content path will silently fail to read isEducationTrigger/educationContent until fixed. The "Coming soon" placeholder path is unaffected. |
| Referral — 6 metadata fields & supervisor approval submission | referral_needed_new_condition, beneficiary_willing_for_referral, referral_declined_reason, referral_form_filled_date, visit_name and referral_visit_name are captured in the UI but have nowhere to submit to on POST /referrals — open backend/product decision. Supervisor-approval submission from the Sakhi app side is blocked on a confirmed contract. |
| Referral follow-up — multiple media per field / 7-day window banner | The real backend schema supports one photo per field (not the originally scoped multi-file slot) — a schema limitation, not an app gap. The 7-day follow-up window banner shown on the old bespoke screen has no equivalent on the new schema-driven ad-hoc form screen yet. |
| Notification — EDD-approaching & sync-delay types | Schema/API are ready to accept these, but the backend cron jobs that would ever produce these rows are not live yet — nothing to verify app-side until they are. |
| Notification — push delivery (FCM) | Confirmed not started on the backend (no adapter/SDK/device-token field). App today is poll/in-app-only. |
| Notification — server-side priority-tier enforcement | The SRS defines a 6>8>7>1>3>4>2>5 stacking order, but the backend’s priority field is an unconstrained int today with no type→tier mapping — client-side sort correctness cannot be fully verified until that mapping is confirmed. |
| Closure/Reopen — status history / audit trail | Explicitly investigated and confirmed absent — no audit-trail mechanism exists yet for closure/reopen (or any post-submission field edit). Scope call still pending from product. |
| Closure — CCV-HR extension banner (last-visit HR path) | Depends on the backend returning closureDeferredForExtension/extensionVisit on the submission response — not confirmed live on every environment, so this specific branch cannot be verified without a live backend check. |
| approval_requests module (LMP correction, non-approval field edits, audit trail) | Per the team’s own task-list gap analysis: 1 of 12 items in this area is complete (Reopen submission, covered in Section 8). The LMP correction→approval→schedule-regeneration loop, the post-submission audit-trail mechanism, and most of the Referral Follow-up decision-visibility work remain Not Started or Backend Blocked — excluded from this cycle entirely. |
| Transfer & serviceability escalation handling | Predominantly backend/Supervisor-app owned. The two Sakhi-app items (closure-outcome notification, beneficiary removal from My Beneficiaries on Transfer) could not be independently confirmed against a live transfer flow in this pass. |
| Build / automated test execution | The Gradle wrapper cannot download its distribution in this environment (network-blocked, confirmed directly by attempting `./gradlew -v`) — matching the same limitation already logged in the team’s own CR docs. No `./gradlew test` run backs any of the results above. |
| On-device manual QA | The existing manual test-case checklist for this sprint (Referral Follow-up + Closure/Reopen) still has its Pass/Fail column blank — on-device execution by Bharath/QA is still owed before release sign-off, independent of the code-level verification in this document. |
| Incentive master, incentive events & payout rules (M4 Task 10) | Entirely backend-owned per the M4 tracker — no Sakhi-app scope to verify here. |

# 11. Sign-Off

27 scenarios across 7 feature areas were verified at the code level and are genuinely implemented as described — no fabricated passes. 16 further items are explicitly known-incomplete, backend-blocked, or carry a confirmed open bug, and are listed in Section 10 rather than marked Pass. On-device manual QA and an automated `./gradlew test` run are still owed before this milestone can be signed off as release-ready — this document is a code-readiness check, not a substitute for that on-device pass.

| Role | Name / Signature | Date |
| --- | --- | --- |
| Code-Level Verification | Claude (NavaDhiti engineering support) | Sep 4, 2026 |
| Mobile Dev Lead | Bharath | [ ] |
| QA / Test Lead | [ ] | [ ] |

Prepared by Claude (code-level verification) for the NavaDhiti engineering team, for ARMMAN. Verification method and scope disclosed in Section 1 — please review before circulating externally.